SOLUTION COST ESTIMATE

Companion to the Business Case & Project Charter — Stage 1: Business Understanding

A guided template for a detailed, three-point cost-benefit estimate.

HOW TO USE THIS TEMPLATE This template produces the detailed backing for the High-Level Cost Summary table in the Business Case & Project Charter. Use three-point estimates (Low / Most Likely / High) for every line item so the charter can carry a defensible range rather than a single guessed number. Revisit this estimate at each Change Control event and at Periodic Review (Stage 8) — estimates drift, and the gap between estimate and actual is itself useful evidence for future projects.

| Field | Entry |
| --- | --- |
| System / Initiative Name |  |
| Estimator |  |
| Date |  |
| Estimate Class (e.g., ROM / Budgetary / Definitive) |  |
| Currency & Time Horizon |  |

# 1. Estimate Basis & Scope

Purpose: Define what this estimate covers and how reliable it's meant to be, so anyone reading it later knows how much weight to put on the numbers.

- What is the estimate class — rough order of magnitude, budgetary, or definitive — and what accuracy range does that imply?

- What is explicitly included and excluded from this estimate (e.g., does it cover pilot only, or full production scale)?

- What time horizon does this estimate cover (e.g., Year 1 build + 3 years operating)?

- What pricing/rate assumptions were used (internal labor rates, cloud pricing tier, vendor quotes)?

AUTHOR'S RESPONSE

# 2. One-Time / Build Costs

Purpose: Capture every cost that occurs once, before go-live — the goal is to avoid the common trap of pricing only the model-building effort while underpricing integration and change management.

- What labor is required to build this (data science, engineering, architecture, QA/validation), and at what effort/rate?

- What data acquisition or licensing costs are one-time (dataset purchase, historical data extraction, labeling)?

- What infrastructure/environment setup is required (dev/test/prod environments, tooling licenses)?

- What integration and change-management costs exist (workflow redesign, training material development, communications)?

- What contingency/reserve is included for this phase, and how was that percentage chosen?

| Line Item | Low | Most Likely | High | Basis / Notes |
| --- | --- | --- | --- | --- |
| Data science / ML engineering labor |  |  |  |  |
| Software engineering / integration labor |  |  |  |  |
| Architecture / validation labor |  |  |  |  |
| Data acquisition or licensing |  |  |  |  |
| Infrastructure & environment setup |  |  |  |  |
| Training material development |  |  |  |  |
| Contingency reserve |  |  |  |  |
| TOTAL |  |  |  |  |

# 3. Ongoing / Operational Costs

Purpose: Capture the recurring cost of keeping this system alive and trustworthy — this is the category most business cases underestimate, especially monitoring and revalidation effort.

- What are the annual hosting/compute costs at expected production volume?

- What is the ongoing cost of model monitoring, drift detection, and periodic retraining?

- What support staffing is required (L1/L2/L3, MLOps on-call), and at what allocation?

- What licensing/subscription renewals recur annually?

- What is the annual compliance/validation overhead (periodic review, revalidation, audit support)?

| Line Item | Low | Most Likely | High | Basis / Notes |
| --- | --- | --- | --- | --- |
| Hosting / compute (annual) |  |  |  |  |
| Monitoring, drift detection & retraining |  |  |  |  |
| Support staffing (L1/L2/L3, MLOps) |  |  |  |  |
| Licensing / subscription renewals |  |  |  |  |
| Compliance / validation overhead (annual) |  |  |  |  |
| TOTAL |  |  |  |  |

# 4. Quantified Benefits

Purpose: Tie every claimed benefit back to a KPI named in the Project Charter — an unquantified benefit can't be checked at Periodic Review, and won't survive a budget challenge.

- What direct cost savings result, and how were they calculated (e.g., hours saved × fully loaded rate)?

- What revenue impact is expected, and what assumption drives that number (conversion lift, capacity increase)?

- What efficiency gains result, expressed in a unit finance will recognize (cycle time, throughput, error rate reduction)?

- What risk or quality-cost avoidance does this create (e.g., reduced rework, reduced compliance exposure)?

- Which of these benefits are hard/quantified versus soft/directional — and how should each be weighted in the decision?

| Line Item | Low | Most Likely | High | Basis / Notes |
| --- | --- | --- | --- | --- |
| Direct cost savings (annual) |  |  |  |  |
| Revenue impact (annual) |  |  |  |  |
| Efficiency gains (annualized value) |  |  |  |  |
| Risk / quality-cost avoidance (annual) |  |  |  |  |
| TOTAL |  |  |  |  |

# 5. ROI & Payback Analysis

Purpose: Turn the cost and benefit tables above into the single answer a sponsor actually wants: when does this pay for itself, and by how much.

- Based on the tables above, what is the expected payback period (time for cumulative benefit to exceed cumulative cost)?

- What is the estimated ROI or net benefit over the stated time horizon?

- If a discount rate or NPV approach is used, what rate was applied and why?

- How does the payback estimate change under the Low vs. High cost/benefit scenarios?

AUTHOR'S RESPONSE

# 6. Cost of Inaction

Purpose: Make the status-quo cost explicit — ‘doing nothing’ is rarely actually free, and this section is what makes that visible.

- What does continuing the current process/tool cost annually, in the same units used above?

- Is there compliance, competitive, or reputational exposure that grows the longer this is deferred?

- How does the cost of inaction compare to the total cost of this solution over the same time horizon?

AUTHOR'S RESPONSE

# 7. Sensitivity & Assumptions

Purpose: Name the assumptions that would most change the answer — a sponsor should know which numbers in this estimate are load-bearing.

- Which single assumption, if wrong, would most change the total cost or the payback period?

- What happens to the estimate if adoption is 50% of projected? If it's 150%?

- What happens if regulatory scope expands mid-build (e.g., a system is reclassified as higher-risk)?

- What is the confidence level in this estimate overall, and what would increase that confidence?

AUTHOR'S RESPONSE

# 8. Approval & Sign-off

Purpose: Record who accepted this estimate as the basis for the funding decision — and commit to when it gets revisited.

- Who approves this cost estimate, and does approval authorize spend or only inform the Stage 1 go/no-go decision?

- When will this estimate be formally revisited (e.g., end of Stage 3 Architecture, or any Change Control event)?

AUTHOR'S RESPONSE

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Business/System Owner |  |  |  |
| Finance / Budget Owner |  |  |  |
| Project/Program Manager |  |  |  |

# References & Sources

External sources consulted in developing this artifact's structure and requirements. Article/clause-level citations appear inline throughout; full source details are listed here for verification.

No external regulatory or standards sources are directly cited in this artifact.

Internal references: Companion Business Case & Project Charter (this estimate backs the High-Level Cost Summary in that document's Section 2). Three-point (Low/Most Likely/High) estimating is a general project-estimation practice, not drawn from a specific regulatory source.